System Analysis
EP-Praktikum “Secure Cloud Energy Monitoring Platform”
Retrospective for Sprint #01, 10.10.-24.10.2018
Presentation created by Benedikt Holler (Product Owner)

---
Contents
Software Requirement Specification
  1. Overall Description
  2. Specific Requirements
  3. DevOps and Tooling
1. What can we improve in future sprints?
2. What went well during this sprint?

---
I. Software Requirement Specification
1. Overall Description
- Quick Description
- Product Environment
- User Characteristics
- Evolution
- Assumptions and Dependencies
- Architecture

---
1. Overall Description

---
2. Specific Requirements
- User Interface
- Functions
- Extended Criteria
- Constraints
- Performance Requirements
- Software Quality Attributes
- Global Scenarios and Test Cases
- Security

---
2. Specific Requirements

---
3. DevOps and Tooling
- Collaboration
- Version Control System
- IDEs
- Platform

---
II. What can we improve in further sprints?
- Working with YouTrack was problematic
  → We introduced a “To Verify” task state before “Done”, which messed up our Burn Down Chart
  → Saving tasks as User Stories caused technical problems
- Some tasks were not assigned clearly
- We overestimated how difficult certain tasks would be

---
III. What went well during this sprint?
- Good team collaboration despite differing work times
- Communication between team members was open and constructive
- Individual work was done quickly and effectively, so review and discussion was made possible early on

---
Thank you for your attention.
Room for discussion